Project Diary

23MCAM307 Mini Project — Scrum Book

Maintain dated entries in each of the four parts below (Product Backlog, Database & UI Design, Testing & Validation, Details of Versions) at regular intervals throughout the semester, plus a running Scrum Review Log. Every correction or comment from the Product Owner or Scrum Master must be recorded with its date. This diary, together with Git commit history, the Project Report, and the Presentations, forms the basis of both interim and final evaluation.

Student Name: Abhijith Karun

Roll Number: 25MCA003

Project Title: CANINE CUE STREET DOG AGGRESSION DETECTION SYSTEM

Internal Guide (Product Owner if no external customer): Dr. NADERA BEEVI S

Scrum Master/ Project co-ordinator : Dr. SHEERA SHAMSU

Academic Year: 2026-2027

Sprint Length: 3 weeks

# Weekly Schedule Reference

A condensed reference of the expected activity each week, to help you judge what belongs in the diary at each stage. Refer to the full course guidelines for details.

| Week | Expected activity |
| --- | --- |
| 1 | Familiarisation with build tools, IDE, Git, Docker. Topic selection, team formation, feasibility analysis. |
| 2 | Topic approval. Preliminary requirements discussions with Product Owner. User stories entered in the rough record. Project commences. |
| 3 | Identify modules; initial Database & UI design. Create Docker container. Create git repository; first push with Readme; pull-request practice. |
| 4–5 | Set up dev/test/production environments. Build a simple deployment pipeline. Folder structure. Unit tests (XUnit), build/analysis scripts, acceptance tests (Selenium/Karate), CI system (Jenkins), deployment script. First Scrum Review. |
| 6, 8, 10, 12... | Biweekly Scrum Reviews (≤30 min each), with a demo to the Product Owner at every review. |
| 7 | Interim Project Presentation. Evaluation based on Git History. |
| 14 | Submission of Project Report with Scrum Book. Final Project Presentation. Evaluation based on Git History, Scrum Book, Project Report, and Presentation. |

# Part I — Product Backlog

Record user stories, requirements, and their evolving priority/status here. Add a new row whenever a story is added, refined, reprioritised, or completed. Note Product Owner comments and corrections in the last column, with the date they were given.

| Date | User Story / Requirement | Priority | Status | Product Owner Comments (dated) |
| --- | --- | --- | --- | --- |
| 10/07/2026 | Study the basics of street dog aggression, behavioral cues, and public safety concerns in urban India. | High | Completed |  |
| 15/07/2026 | Review existing research on animal behavior recognition and deep learning-based aggression/emotion detection. | High | Completed |  |
| 16/07/2026 | Study base papers on dog posture/emotion classification using CNNs and object detection models. | High | Completed |  |
| 18/07/2026 | Identify the research problem: real-time street dog aggression risk assessment for personal safety. | High | Completed |  |
| 20/07/2026 | Design core pipeline architecture: YOLOv8 detection → ResNet18 classifier → posture heuristics → fusion MLP risk score, for real-time mobile camera input. | High | Completed |  |
| 20/07/2026 | Define system as a mobile application: user points phone camera at a street dog and receives a real-time aggression risk level (Low/Medium/High). | High | Completed |  |
| 23/07/2026 | Set up development environment; verify GPU (RTX 3050) and CUDA-enabled PyTorch installation. | High | Completed |  |
| 25/07/2026 | Merge multi-class emotion labels (alert/happy/shy) into unified "calm" class for binary classification. | Medium | Completed |  |
| 28/07/2026 | Implement dataset split script for balanced train/val/test partitions. | High | Completed |  |
| 30/07/2026 | Implement YOLOv8-based dog detector module for bounding-box localization from camera frames. | High | Completed |  |
| 01/08/2026 | Implement dataset cropping script using detector output with 10% padding and fallback copy for undetected images. | High | Completed |  |
| 04/08/2026 | Implement ResNet18 two-phase fine-tuning classifier (frozen backbone, then partial unfreeze). | High | Completed |  |
| 08/08/2026 | Add class-imbalance handling (pos_weight) and per-class precision/recall/F1 logging using scikit-learn. | Medium | Completed |  |
| 16/08/2026 | Identify and fix label inversion bug caused by ImageFolder's alphabetical class ordering. | High | Completed |  |
| 24/08/2026 | Rerun classifier training with corrected label remapping script. | High | Completed |  |

# Part II — Database & UI Design

Record each design decision, sketch, schema revision, or UI mock-up with its date. Attach or describe diagrams as needed; use the notes column for the reasoning behind a design choice and any reviewer feedback.

| Date | Design Item (module / screen / table) | Description of Design / Change | Product Owner Comments (dated) |
| --- | --- | --- | --- |
| 25/07/2026 | Dataset Structure | Examined Kaggle dog emotions dataset; organized into aggressive/ (~606 images) and calm/ (~1,289 images) class folders. |  |
| 25/07/2026 | Label Consolidation | Merged Kaggle's multi-class emotion labels (alert/happy/shy) into a single unified "calm" class for binary classification. |  |
| 28/07/2026 | Data Split Design | Designed split_dataset.py to partition data into train/val/test folders under data/processed/, preserving class balance across splits. |  |
| 30/07/2026 | Detection Module | Designed DogDetector module using YOLOv8 to output dog bounding boxes from input images/camera frames. |  |
| 01/08/2026 | Cropping Pipeline | Designed crop_dataset.py to crop dog regions using detector output with 10% padding, writing to data/processed_cropped/ without modifying originals; added fallback copy for images with no detection. |  |
| 04/08/2026 | Classifier Architecture | Designed two-phase ResNet18 fine-tuning pipeline: Phase 1 — frozen backbone, FC layer only (LR 1e-3, 8 epochs); Phase 2 — unfrozen from layer3 onward (LR 1e-5, 15 epochs). |  |
| 16/08/2026 | Label Mapping Fix | Identified that ImageFolder assigns class indices alphabetically (aggressive=0, calm=1), inverting intended labels; designed remap_targets_to_canonical() to enforce calm=0, aggressive=1 across all splits. |  |
| 24/08/2026 | Classifier Rerun | Reran ResNet18 training with corrected label remapping applied across train/val/test splits. |  |

# Part III — Testing & Validation

Log test cases and their outcomes as they are written and run. Include unit tests and automated acceptance tests alike.

| Date | Module / Feature | Test Description | Expected Result | Actual Result | Pass / Fail |
| --- | --- | --- | --- | --- | --- |
| 25-07-2026 | Dataset Loading | Verify that the dataset loads correctly. | Dataset loads without errors. | Dataset loaded successfully. | Pass |
| 25-07-2026 | Label Consolidation | Verify conversion of original emotion labels into calm/aggressive classes. | Correct labels assigned to all images. | Labels consolidated successfully. | Pass |
| 28-07-2026 | Dataset Split | Verify train/validation/test partitioning. | Images distributed correctly among all splits. | Splits created successfully. | Pass |
| 30-07-2026 | YOLOv8 Detection | Test detection of dogs in sample images. | Dog bounding box should be detected. | Bounding boxes detected successfully. | Pass |
| 01-08-2026 | Image Cropping | Verify that detected dog regions are cropped correctly. | Cropped image should contain the dog region. | Cropping worked correctly. | Pass |
| 01-08-2026 | Cropping Fallback | Test images where a dog is not detected. | Original image should be retained/copied. | Fallback behavior worked correctly. | Pass |
| 04-08-2026 | ResNet18 Phase 1 | Verify classifier training with frozen backbone. | Only classification layer should train. | Training behavior verified. | Pass |
| 04-08-2026 | ResNet18 Phase 2 | Verify fine-tuning of selected deeper layers. | Specified layers should become trainable. | Fine-tuning worked correctly. | Pass |
| 08-08-2026 | Class Imbalance | Verify application of class weighting. | Minority aggressive class should receive appropriate weighting. | Weighting applied successfully. | Pass |
| 08-08-2026 | Performance Metrics | Verify class-wise precision, recall and F1 logging. | Metrics should be reported for both classes. | Metrics logged successfully. | Pass |
| 16-08-2026 | Label Mapping | Verify calm/aggressive canonical label mapping. | Calm = 0 and aggressive = 1. | Mapping corrected successfully. | Pass |
| 24-08-2026 | Classifier Retraining | Verify training after label correction. | Training should complete with corrected labels. | Training completed successfully. | Pass |

# Part IV — Details of Versions

Log each meaningful version/release, referencing the corresponding Git commit or tag, so version history in this diary can be cross-checked against actual Git history during evaluation.

| Date | Version / Tag | Git Commit Hash | Summary of Changes | Author |
| --- | --- | --- | --- | --- |
| 05-07-2026 |  | f3b5658daae1af653af9f4a3ecc2d54a8ab3b01f | Initial project repository and project setup. | Abhiram |
| 21-07-2026 |  | 83978a88bd5b6525bc5d41fea15d47543adb546f | Added the initial project folder structure. | Abhiram |
| 21-07-2026 |  | 1591aa18eb556964dfd76075062d9c9b48a450ba | Updated project requirements and YOLO detector implementation. | Abhijith |
| 21-07-2026 |  | 5c10c1d3d9556972005ab0378ea1bb312e97e159 | Modified and improved yolo_det.py. | Abhijith |
| 02-08-2026 |  | 478c9746cc5086e671a039bd2b249e19d3ccbf1b | Implemented dataset splitting for training, validation and testing. | Abhijith |
| 02-08-2026 |  | 141fc11ee5dc210636e361795211fb64f28559be | Implemented dataset cropping using the dog detection pipeline. | Abhijith |

# Scrum Review Log

One row per biweekly review (≤30 minutes). A demo to the Product Owner is mandatory at every review. Record action items and the Product Owner's/Scrum Master's comments with the date.

| Review # | Date | Attendees | Demo Summary | Action Items | Product Owner Comments |
| --- | --- | --- | --- | --- | --- |

# Interim Evaluation (Week 7)

To be completed by the Project Evaluation Board (Project Supervisor, Product Owner, Scrum Master, and one other faculty member) based on Git history and progress to date.

| Evaluator | Name | Signature | Date |
| --- | --- | --- | --- |
| Project Supervisor |  |  |  |
| Product Owner |  |  |  |
| Scrum Master |  |  |  |
| Additional Faculty Member |  |  |  |

Remarks:

Remarks

# Final Evaluation (Week 14)

To be completed by the Project Evaluation Board based on Git History, this Scrum Book, the Project Report, and the Final Presentation.

| Evaluator | Name | Signature | Date |
| --- | --- | --- | --- |
| Project Supervisor |  |  |  |
| Product Owner |  |  |  |
| Scrum Master |  |  |  |
| Additional Faculty Member |  |  |  |

Remarks:

Remarks

Rubric for Continuous and Report Evaluation of Mini Project

| Overall Weightage |  |  |  |
| --- | --- | --- | --- |
| Evaluation | When | CO Mapping | Marks |
| Project Synopsis / Proposal (gate, not scored) | Before work begins | — | 0 |
| Interim Evaluation | Week 7 | CO5, CO6 | 20 |
| Continuous Evaluation (by Guide) | Throughout the semester | CO1, CO2, CO3, CO4 | 40 |
| Final Evaluation | Week 14 | CO5, CO6 | 20 |
| Report Evaluation | Week 14 | CO7 | 10 |
| Attendance | Throughout the semester | — | 10 |
| Total |  |  | 100 |

| 2. Continuous Evaluation by Guide — 40 marks (CO1, CO2, CO3, CO4) |  |  |  |
| --- | --- | --- | --- |
| Conducted by the Project Supervisor throughout the semester, based on Scrum reviews, the Scrum Book, and Git history, alongside direct interaction with the student. |  |  |  |
| Item | Sub-item | Name | Marks |
| A. Design & Development Practice | 1 | Sufficiency of literature covered | 5 |
|  | 2 | Clarity of problem statement | 5 |
|  | 3 | Reasoning for design choices | 5 |
|  | 4 | Use of test-driven development with versioning | 5 |
| B. Testing Practice | 1 | Choice of testing method | 5 |
|  | 2 | Accuracy and sufficiency of test data | 5 |
| C. Professional Engagement | 1 | Communication with guide | 4 |
|  | 2 | Technical knowledge and awareness | 3 |
|  | 3 | Regularity | 3 |

| A. Design & Development Practice (20 marks) |  |
| --- | --- |
| A1. Sufficiency of Literature Covered (5 marks) |  |
| Level | Description |
| Excellent (5) | Literature reviewed is current, scholarly, and clearly establishes the gap/rationale for the project. |
| Good (4) | Literature reviewed is relevant and mostly scholarly, covering most major areas, though not always in depth. |
| Average (3) | Literature has a weak connection to the topic, or the rationale for the project is not clearly established. |
| Poor (2) | Little or no relevant literature is reviewed. |
| A2. Clarity of Problem Statement (5 marks) |  |
| Level | Description |
| Excellent (5) | Problem statement is precise, well-scoped, and clearly distinguishes what the project will and will not address. |
| Good (4) | Problem statement is clear, but its scope is only partly defined. |
| Average (3) | Problem statement is vague or overly broad. |
| Poor (2) | No clear problem statement is articulated. |
| A3. Reasoning for Design Choices (5 marks) |  |
| Level | Description |
| Excellent (5) | Design meets or exceeds specification with an efficient approach; choices are well reasoned and clearly explained. |
| Good (4) | Design meets specification, but the reasoning behind choices is not always efficient or well explained. |
| Average (3) | Design partially meets specification, with weak justification for the choices made. |
| Poor (2) | Design does not meet specification, and choices are not justified. |
| A4. Use of Test-Driven Development with Versioning (5 marks) |  |
| Level | Description |
| Excellent (5) | All methods (including helpers) are unit/integration tested and tests accurately verify expected behaviour; at least 15 commits and 3 pull requests, most with clear, logically grouped changes and good documentation. |
| Good (4) | Most methods are tested with only minor gaps; at least 10 commits and 2 pull requests, at least half logically grouped and documented. |
| Average (3) | Roughly half the methods are untested or have unreliable tests; fewer than 10 commits or fewer than 2 pull requests. |
| Poor (2) | Little to no testing; fewer than 5 commits or 1 pull request. |
| B. Testing Practice (10 marks) |  |
| B1. Choice of Testing Method (5 marks) |  |
| Level | Description |
| Excellent (5) | Testing approach (unit, integration, acceptance) is well matched to the type of module being tested, with clear rationale. |
| Good (4) | Testing approach is appropriate, but the rationale is not fully explained. |
| Average (3) | Testing approach is only partially appropriate to the modules being tested. |
| Poor (2) | Testing approach is inappropriate or effectively absent. |
| B2. Accuracy and Sufficiency of Test Data (5 marks) |  |
| Level | Description |
| Excellent (5) | Test data is realistic, covers normal, boundary, and edge cases, and reliably exposes defects. |
| Good (4) | Test data covers most relevant cases, with minor gaps in edge-case coverage. |
| Average (3) | Test data is limited, covering only straightforward/normal cases. |
| Poor (2) | Test data is minimal, unrealistic, or largely absent. |
| C. Professional Engagement (10 marks) |  |
| C1. Communication with Guide (4 marks) |  |
| Level | Description |
| Excellent (4) | Proactively collaborates and communicates on project discussions, queries, and new ideas. |
| Good (3) | Communicates reasonably well but is not always proactive. |
| Average (2) | Exchanges some views but needs prompting to communicate effectively. |
| Poor (1) | Makes little or no attempt to communicate or collaborate. |
| C2. Technical Knowledge and Awareness (3 marks) |  |
| Level | Description |
| Good (3) | Extensive, up-to-date knowledge related to the project. |
| Average (2) | Fair knowledge related to the project, with some gaps. |
| Poor (1) | Lacks sufficient knowledge of the project area. |
| C3. Regularity (3 marks) |  |
| Level | Description |
| Good (3) | Reports to the guide regularly and is consistent in work. |
| Average (2) | Not very regular, but reasonably consistent in the work produced. |
| Poor (1) | Irregular in attendance and inconsistent in work. |
| 4. Report Evaluation — 10 marks (CO7) |  |
| Evaluated from the submitted Project Report (Week 14). |  |
| Item | Name |
| A | Format, References & Citations |
| B | Description of Concepts and Technical Details |
| C | Conclusion and Discussion |
| A. Format, References & Citations (3 marks) |  |
| Level | Description |
| Good (3) | Report follows the specified format; references and citations are appropriate and properly cited. |
| Average (2) | Report follows the specified format with minor mistakes; references/citations are insufficient. |
| Poor (1) | Report does not follow the specified format; references/citations are inappropriate or missing. |
| B. Description of Concepts and Technical Details (4 marks) |  |
| Level | Description |
| Excellent (4) | Complete, clear explanation of key concepts with a strong, well-grounded description of technical requirements. |
| Good (3) | Complete explanation of key concepts, but the description of technical requirements is insufficient. |
| Average (2) | Key concepts explained but with little connection to the literature; technical description is insufficient. |
| Poor (1) | Explanation of key concepts is inappropriate; poor description of technical requirements. |
| C. Conclusion and Discussion (3 marks) |  |
| Level | Description |
| Good (3) | Results presented appropriately; project work well summarised and concluded; future extensions clearly specified. |
| Average (2) | Results and summary presented adequately but not fully appropriate; future extensions specified but underdeveloped. |
| Poor (1) | Results not presented properly; project not summarised or concluded; future extensions not specified. |